TEST PLAN

BStackDemo E-Commerce Application — Manual QA Testing

Application Under Test:  https://www.bstackdemo.com/

Project Type:  Solo QA practice project

1. Test Plan ID

TP_BSD_001

2. Project Name

StackDemo E-Commerce Website Testing

3. Objective

To verify that the StackDemo e-commerce application functions correctly and provides a smooth shopping experience by validating its core functionalities, including login, product listing, cart management, checkout, product sorting, and logout.

4. Scope

In Scope:

- Login and authentication (including locked-out and problem user accounts)

- Product listing, filtering, sorting, and favourites

- Product detail pages

- Add to cart, update cart, and remove from cart

- Checkout flow and form validation

- Logout and session handling

- UI consistency across the above modules

Out of Scope:

- Actual payment gateway / real transaction processing

- Backend/database and API-level testing

- Performance, load, and security testing

- Mobile app testing (web application only)

5. Test Environment

| Item | Details |
| --- | --- |
| Application | SauceDemo |
| URL | https://www.bstackdemo.com/ |
| Browser | Google Chrome |
| Operating System | Windows 11 |
| Testing Type | Manual & Automation |
| Automation Tool | Selenium with Python |

6. Test Strategy

The following testing types will be performed:

- Functional Testing

- UI Testing

- Smoke Testing

- Regression Testing

- Positive Testing

- Negative Testing

7. Entry Criteria

Testing will begin when:

- Application is available.

- Test environment is ready.

- Test credentials are available.

- Test Plan is approved.

8. Exit Criteria

Testing will be considered complete when:

- All planned test cases are executed.

- Critical and High severity defects are resolved.

- All identified defects are logged with severity/priority

- Test summary report is prepared.

9. Risks

- Browser compatibility issues

- Internet connectivity issues

- Changes in application functionality

- Limited testing time

10. Deliverables

- Test Plan (this document)

- Test Case Repository (Excel)

- Bug Reports with screenshots/evidence

- Jira Board (Epic, Stories, Bugs)

- Test Summary Report

11. Test Schedule

| Activity | Duration |
| --- | --- |
| Test Planning | 1 Day |
| Test Case Design | 1 Day |
| Manual Testing | 2 Days |
| Bug Reporting | 1 Day |
| Automation Testing | 3 Days |

12. Test Data

Default demo users provided by the application (e.g. demouser, locked-out user, and other pre-seeded accounts), sample cart/checkout data